

**كلية تكنولوجيا المعلومات**

Faculty of IT

Play Money

Simple Expense Management Website

Prepared By: Mohammed Mohammed Walied Braighish

ID Number: 202110511

*Supervisor:*

Dr. ALAA

*Amman – Jordan*

Second Semester

*2024/2025*

5.Planning

5.1**. Project Overview**

The development of the **Simple Expense Management Website** will follow a structured plan to ensure timely delivery, functionality, and ease of use. The project will be divided into different phases, focusing on core features first and allowing room for future enhancements.

5.2. Project Phases & Timeline

|  |  |  |
| --- | --- | --- |
| Phase | Tasks | Duration |
| Phase 1: Research & Requirement Gathering | - Define core features - Study existing expense tracking tools - Finalize tech stack | 1 Week |
| Phase 2: UI/UX Design | - Create wireframes & mockups - Design a simple, intuitive interface - Ensure responsive design for mobile & desktop | 1 Week |
| Phase 3: Frontend Development | - Develop the homepage & expense input form - Implement expense listing functionality - Add expense categorization | 2 Week |
| Phase 4: Backend & Database | - Implement LocalStorage (for initial version) | 1 Week |
| Phase 5: Analytics & Reporting | - Add basic spending summary - Implement simple charts (bar/pie graphs) | 1 Week |
| Phase 6: Testing & Debugging | - Perform functional & UI testing - Fix any bugs or UI issues - Optimize performance | 1 Week |

(Table1 Project Phases & Timeline)